Software Test Plan (STP)

Customer Relationship Management (CRM)

| Project | Customer Relationship Management (CRM) (Reach, Acquire, Convert, Retain and Loyalty) |
| --- | --- |
| Version | 1.0 |
| Authors / Team Members | Shweta; Avaneesh N; Vishwas V Angadi; Krishna Pai |
| Date | 03-10-2026 |
| Status | Draft / For Project Testing |

# 1. Introduction

Purpose: This document defines the test plan for CRM. It describes the testing objectives, scope, strategy, environment, responsibilities, schedule, deliverables, risks, assumptions, traceability, and reporting approach for the CRM web application.

Scope: Testing covers staff authentication and role-based access, lead management, customer management, interactions, follow-ups, sales, feedback and issues, retention activities, loyalty management, dashboard/reporting, and frontend-to-backend/database integration.

References: CRM Software Requirements Specification (SRS) v1.1, project architecture/design documents, implemented project, and the provided Software Test Plan sample.

Definitions: CRM (Customer Relationship Management), SRS (Software Requirements Specification), RBAC (Role-Based Access Control), RTM (Requirements Traceability Matrix), UAT (User Acceptance Testing), API (Application Programming Interface).

# 2. Test Items

Authentication and staff login

Role-Based Access Control and User Management

Lead Management

Customer Management

Interactions and Follow-ups

Sales

Feedback and Issue Management

Retention Activities

Loyalty Management

Dashboard and Reports

REST APIs, MongoDB persistence, and frontend-backend integration

# 3. Features to be Tested

| Requirement / Area | Feature to Test |
| --- | --- |
| CRM-F-001 to CRM-F-004 | Login, authentication, RBAC and staff user management |
| CRM-F-020 to CRM-F-023 | Lead capture, source/status, qualification and assignment |
| CRM-F-030 to CRM-F-033 | Lead conversion, customer creation, update and search |
| CRM-F-040 to CRM-F-043 | Interactions, follow-up scheduling, completion, rescheduling and overdue handling |
| CRM-F-050 to CRM-F-051 | Loyalty points, tiers, rewards/redemption and non-negative balances |
| CRM-F-060 to CRM-F-062 | Feedback/issues, priority and status handling |
| CRM-F-070 to CRM-F-072 | Retention activities and lifecycle/retention handling |
| CRM-F-080 to CRM-F-082 | Dashboard/report information and visualization where implemented |
| Sales module | Sale customer, product/service, quantity, amount, date, salesperson and payment status; paid sales award 1 point per ₹100 |
| High-priority NFRs | Performance, availability, usability, security, auditability and capacity validation as applicable |

# 4. Features Not to be Tested

Real payment gateway processing (payment processing is out of scope; Sales records payment status only)

ERP and external enterprise-system integrations

Production infrastructure and organization-wide deployment operations

Optional customer portal if excluded from the prototype

Third-party services not included in the implemented prototype

# 5. Test Approach / Strategy

## 5.1 Test Levels

Unit testing – individual frontend/backend functions and validation

Integration testing – frontend, REST API, authentication, MongoDB, Sales and Loyalty

System testing – complete CRM workflows

Acceptance testing – verification of implemented high-priority requirements

## 5.2 Test Types

Functional testing

Integration testing

Regression testing

Usability and responsive UI testing

API testing

Database/data-persistence testing

Basic performance testing

Security and RBAC validation

## 5.3 Entry Criteria

Stable build available

Backend and MongoDB running

Required test accounts and sample data available

Frontend/backend configuration complete

## 5.4 Exit Criteria

All planned high-priority tests executed

No critical defects open

Major end-to-end workflows pass

Project acceptance criteria satisfied

## 5.5 Security Validation

Verify authentication and invalid-login handling

Verify Admin/Sales Staff/Support Staff access

Verify protected APIs reject unauthenticated requests

Verify password hashing

Verify input validation

Verify customer/sales access rules

Verify logout and refresh session behavior

# 6. Test Environment

Hardware: Development/test laptops

Software: React + Vite + TypeScript, Node.js + Express, MongoDB/Mongoose, modern browser

Tools: VS Code, MongoDB Compass, browser developer tools and manual/API testing

Test Data: Dummy staff, leads, customers, interactions, follow-ups, feedback, retention, sales and loyalty records

# 7. Test Schedule

| Milestone | Planned Date |
| --- | --- |
| Test plan preparation | 03-Oct-2026 |
| Environment verification | 03-Oct-2026 |
| Functional testing | 03-Oct-2026 to 05-Oct-2026 |
| Integration/end-to-end testing | 06-Oct-2026 to 07-Oct-2026 |
| Regression/retesting | 08-Oct-2026 |
| Final acceptance testing | 09-Oct-2026 |

# 8. Test Deliverables

Software Test Plan

Functional and integration test cases

Test data

Test execution logs/results

Defect reports and retest results

Requirements Traceability Matrix (RTM)

Final Test Summary Report

# 9. Roles and Responsibilities

| Team Member | Role | Responsibility |
| --- | --- | --- |
| Shweta | Developer / Tester | Test planning, functional/integration testing, defect reporting and coordination. |
| Avaneesh N | Developer | Implementation support, unit/integration testing and defect fixing. |
| Vishwas V Angadi | Developer | Implementation support, API/database testing and defect fixing. |
| Krishna Pai | Tester | Test case preparation, execution, regression testing and defect reporting. |

# 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Backend or MongoDB unavailable | Verify services before testing and keep a known-good configuration. |
| Unstable frontend build | Use a stable build for test execution. |
| Incorrect test data | Maintain controlled dummy accounts and sample records. |
| Sales/Loyalty integration defect | Use end-to-end Paid Sale → Loyalty Points tests. |
| Authentication/session issues | Test login, refresh, logout and unauthorized API access separately. |

# 11. Assumptions & Dependencies

MongoDB and CRM database are available

Backend and frontend servers can be started

Admin, Sales Staff and Support Staff test accounts are available

Dummy CRM records can be created

No external payment gateway is required

# 12. Suspension & Resumption Criteria

Suspend testing if:

Frontend/backend cannot start and blocks most tests

MongoDB is unavailable

A critical defect blocks a major end-to-end workflow

Resume testing if:

Blocking defects are resolved or a stable build is provided

Environment/database are available

Required test data is restored

# 13. Test Case Management & Traceability

The RTM maps SRS requirements to test cases so every high-priority requirement has corresponding verification evidence.

| Requirement | Test Objective | Test Case IDs |
| --- | --- | --- |
| CRM-F-001 | Valid/invalid login | TC-AUTH-01, TC-AUTH-02 |
| CRM-F-002 | Role-based access | TC-AUTH-03 |
| CRM-F-020 | Create/update lead | TC-LEAD-01, TC-LEAD-02 |
| CRM-F-030 | Convert lead to customer | TC-CONV-01 |
| CRM-F-040 | Create interaction | TC-INT-01 |
| CRM-F-041 | Schedule/complete/reschedule follow-up | TC-FU-01, TC-FU-02 |
| CRM-F-050 | Maintain loyalty points/tiers | TC-LOY-01, TC-LOY-02 |
| CRM-F-051 | Prevent redemption below zero | TC-LOY-03 |
| Sales | Paid sale awards 1 point per ₹100 | TC-SALE-01, TC-SALE-02 |
| Reports | Verify current DB-derived report values | TC-REP-01 |

# 14. Test Metrics & Reporting

Percentage of planned test cases executed

Percentage passed/failed

Number of critical/high/medium/low defects

Defect aging and retest status

Requirement coverage through RTM

Number of blocked tests

Reports: Test execution status, defect/retest status, RTM coverage and Final Test Summary Report.

# 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| Team / Test Lead | Shweta | ________________ |
| Developer | Avaneesh N | ________________ |
| Developer | Vishwas V Angadi | ________________ |
| Tester | Krishna Pai | ________________ |